## Slide 1: Student Startup project example

## Slide 2: AGILE SPRINTS & USER STORIES FOR STUDENT STARTUP PROJECTS
Capstone Startup Project Track – Using SCRUM + MDDDE

## Slide 3: SPRINT ROADMAP ACROSS MDDDE
Sprint 1 (Manage & Define) → Vision board, tools setup, MVP scope
Sprint 2 (Design) → Wireframes, prototypes, feedback
Sprint 3 (Develop) → Core features, peer testing
Sprint 4 (Evaluate) → Analytics, AI tips, pitch deck

## Slide 4: SPRINT 1 – MANAGE & DEFINE (WEEK 1–2)
Goal: Establish vision, define MVP scope, set up tools
User Stories:
- Founder: Create a product vision board so that my team shares the same mission
- Team Member: Set up GitHub and Discord so that collaboration is smooth
- Product Manager: Draft the MVP features so we know what to build in the next sprints

## Slide 5: SPRINT 2 – DESIGN (WEEK 3–4)
Goal: Prototype app and validate ideas with peers
User Stories:
- User: See a simple app wireframe so I can understand how the app will look and feel
- Tester: Provide feedback on the wireframe so the design can improve before development
- UI/UX Lead: Design a mood tracker screen so users can log daily emotions easily

## Slide 6: SPRINT 3 – DEVELOP (WEEK 5–6)
Goal: Build and test MVP core features
User Stories:
- User: Sign up using my NJIT email so I can securely access the app
- User: Log my daily mood in less than 30 seconds so it becomes part of my routine
- Founder: Test the app on 10 peers so I can gather usability feedback

## Slide 7: SPRINT 4 – EVALUATE (WEEK 7–8)
Goal: Collect data, refine features, present to sponsors
User Stories:
- Sponsor/Mentor: View analytics dashboard to understand how students are using the app
- User: Receive personalized AI wellness tips so I feel supported after logging moods
- Team Member: Prepare a final pitch deck so we can showcase our startup at the Capstone Showcase