Github Link

https://github.com/campus-marketplace-app/campus-marketplace

Github Board Link:

https://github.com/orgs/campus-marketplace-app/projects/3/views/1

Figma link:

https://www.figma.com/design/xnQ2oH41aqQqlwEK5qRbLL/NJIT-Campus-Marketplace?node-id=1-2&t=PoQwqJhlKfi6m2sL-1

Weekly Meeting Time - Sunday at 1:30 pm

NJIT Startup - Campus Marketplace

Team Members:

- Aliya Laliwala

- Alexey Mishin

- Mitchell Lipnitsky

- Maryam Mughal

- Josh Mantilla

Meeting Thursday 2/5/2026 at 9pm

### Agenda

- Welcome + team introductions Vision + problem recap

- What we’re building this semester (MVP scope)

- Roles + responsibilities

- Timeline + milestones

- Tools + workflow

- Expectations + communication norms

- Next steps + assignments for Week 1

### 2. The Startup Vision Recap. Campus Marketplace App

1. What this Startup Does (The Problem + Who It Helps)

We are building something that every single student on this campus has needed at some point. Right now, students are buying and selling textbooks, dorm items, electronics, and services through random group chats, Instagram stories, and Facebook Marketplace. It’s messy, unsafe, unorganized, and honestly, it just doesn’t work for a campus community.

At the same time, tons of students run side hustles — haircuts, braids, photography, tutoring, design work — but they have no real platform to reach other students.

My startup solves all of this with one platform:
 A campus‑verified marketplace where NJIT students can safely buy and sell items, find affordable tutors, and discover student‑run businesses. Only verified .edu emails can join, so it’s safe, trusted, and built for us.

This helps every student — buyers, sellers, hustlers, tutors, and anyone who needs something fast, affordable, and local.

2. What We’ll Build This Semester (Realistic MVP)

We’re building a fully functional MVP by April. That includes:

- .edu email verification

- Item listings (post, browse, search)

- Student business profiles (haircuts, tutoring, photography, etc.)

- Basic booking or messaging system

- Clean, modern UI

- A working prototype we can demo to NJIT

This is realistic, scoped, and absolutely achievable in one semester.

4. Why This Is Exciting (Impact + Challenge + Innovation)

 This project is exciting because it solves a real problem that affects all of us. It’s not hypothetical — students already need this, and they’re already trying to do it in broken ways.

 We’re creating:

- A safer alternative to public marketplaces

- A platform that empowers student entrepreneurs

- A tool that saves students money

- A community‑driven campus economy

5. Ways this app can continue after the semester ends.

- Turn the MVP into a Real NJIT-Supported Startup

- Launch a Beta on campus & collect feedback from students

- Turn it into a registered startup(forming an LLC)

- Expand to other universities

If this project performs well during the semester, we have multiple pathways to continue it. We can turn the MVP into a real NJIT‑supported platform, launch a campus‑wide beta, or even form a startup and expand to other universities. This idea has long‑term potential beyond the classroom, and our team has the skills to take it further if we choose to.

### 3. MVP Scope

### 4. Team Roles & Responsibilities (5‑Person Team)

1. Alexey — Backend Engineer (Lead Backend)

Primary Responsibilities

- Owns backend architecture and system design

- Builds and maintains the database (users, listings, services, bookings)

- Implements .edu authentication and security

- Develops core backend APIs for posting, browsing, searching, and messaging

- Ensures backend scalability, reliability, and clean code structure

2. Mitchell — Backend Engineer (Backend + Infrastructure Support)

Primary Responsibilities

- Supports backend development alongside Alexey

- Handles API integrations, data modeling, and backend logic

- Works on performance optimization and error handling

- Helps build messaging/booking functionality

- Assists with deployment, testing, and backend documentation

- Possibly using Supabase or other software

3. Josh — Frontend Engineer

Primary Responsibilities

- Builds the entire UI using React + TypeScript

- Implements pages for listings, profiles, posting items, and browsing

- Connects frontend to backend APIs

- Ensures responsive, accessible, mobile‑friendly design

- Collaborates closely with UX to bring wireframes to life

4. Maryam — UX/UI Designer + Branding Lead

Primary Responsibilities

- Creates wireframes, mockups, and high‑fidelity designs in Figma

- Defines user flows for posting, browsing, booking, and messaging

- Conducts user research, surveys, and usability testing

- Develops branding: logo, color palette, typography

- Works closely with Josh to ensure accurate implementation

5. Aliya — Founder + Product Manager

Primary Responsibilities

- Own the vision, roadmap, and feature prioritization

- Coordinate across backend, frontend, and UX

- Run user research and gather feedback

- Ensure quality, consistency, and timely progress

- Lead team meetings, set deadlines, and remove blockers

- Oversee launch strategy and campus outreach

Although each team member has a clearly defined role and area of ownership, all major product decisions will be made collaboratively. We will work together to discuss ideas, evaluate trade‑offs, and align on the best direction for the product. Every teammate’s perspective is valued — backend, frontend, UX, growth, and product — and we’ll rely on open communication and shared problem solving to build the strongest possible MVP. This is a team effort, and we’ll move forward together.

### Tools + Workflow Setup

- GitHub repo

- Figma

- Imessage/Discord group

- Weekly meeting time

- Task board (Jira)

### Expectations + Team Norms

- Weekly check-ins

- Consistent communication

- Meeting deadlines

- Asking for help early

- Respectful collaboration

### Week 1 Assignments:

- Review the Capstone training deliverables

- Review the Scope and Time management

- Review the live calendar and deadlines

- On February 12, in person meeting, the professor will discuss the deliveries that will be due

- Maryam - set up figma account - create page - share with everything

- Alexey - set up github and share with everyone

- Mitchell - look into backend tech and which ones we should use for the app

- Josh - look into React themes and front end

- Aliya - will share the when2meet and timeline spreadsheet

- Everyone for now- look at scope and time management assignment