PROJECT SCOPE DOCUMENT

| Project Name: Campus Marketplace |  | Sponsor: What is the name of the organization? |  |
| --- | --- | --- | --- |
| Business Unit Project Leader: The name of the key contact person in the sponsoring group |  | Project Manager: Aliya Laliwala Assistant PM: Mitchell Lipnitsky |  |
| Requested Start Date: February 10, 2026 |  | Requested End Date: May 6, 2026 |  |
| Objective: The goal of this project is to provide NJIT students with a safe, organized, and campus-verified marketplace where they can easily buy and sell items, find affordable services, and support student run business through a trusted, .edu-only platform. |  |  |  |
| Narrative: A technical description of the project problem and what is the desired solution. The current process for NJIT students to buy and sell items, find services, or promote students‑run businesses is fragmented, unorganized, and often unsafe. Students rely on group chats, social media posts, and informal networks, which lack verification, structure, and reliability. This creates inefficiencies, safety concerns, and missed opportunities for both buyers and student entrepreneurs. The desired solution is a campus‑verified digital marketplace that centralizes these interactions into a single, secure platform. The system will authenticate users through their NJIT email, provide structured listings for items and services, support basic messaging or booking, and offer a clean, intuitive interface. The goal is to create a trusted, student‑only ecosystem that improves convenience, safety, and economic opportunity across campus. Risks: What are the potential challenges that this project may face? Some potential challenges may include technical risks when integrating secure .edu authentication may be more complex than expected. Also students may be slow to adopt a new platform. |  |  |  |
| Dependencies: What are the tools, people, technical conditions or software/platforms that the project depends on? People & Roles - Backend Engineers (Alexey & Mitchell): Responsible for authentication, database setup, API development, and backend logic - Frontend Engineer (Josh): Builds the user interface and integrates frontend with backend APIs - UX/UI Designer (Maryam): Creates wireframes, mockups, branding, and user flows - Founder/Product Manager (Aliya): Provides direction, coordinates tasks, manages scope, and ensures alignment Technical Tools $ Platforms - Github, React + TypeScript, Supabase, Figma, Authentication service, Messaging system Operational & Organizational Dependencies - Discord, Imessage, Jira |  |  |  |
| Boundaries: (In Scope / Out of Scope) What requirements/features are considered part of the scope to consider the project complete? In scope: .edu email authentication, user profiles, item listings, service listing, basic messaging, wireframing and high-fidelity UI designs What requirements are considered part of the next phase, the work of other teams or not included in what is expected for this team to do? Out-of-scope: Payment integration(Venmo/PayPal), ratings and reviews, advanced search filters, push notifications, multi-campus reach, university contracts. |  |  |  |
| Project Deliverables: What are the key deliverables that are expected from the team to submit by the end of the semester? Functional MVP that includes .edu email authentication, user profiles, item listings, service listings, and basic messaging. |  |  |  |
| Project Assumptions: What standards/policies should be followed? NJIT policies regarding student data and privacy. General software engineering best practices, user-friendly UI/UX design standards, Ethical guidelines What are the things that the sponsor assumes the team should have or provide? The sponsor(The PM) assumes the team will deliver a functional, well‑organized MVP on time, communicate clearly, and provide all required documentation, research, and presentations. What are the things that the team assumes the sponsor should provide/? The team also assumes the sponsor(The PM) will give clear expectations, timely feedback, and access to any resources or guidance needed throughout the project. |  |  |  |
| Estimated Time (and Budget): For example: The project will take 10 weeks to be completed. |  |  |  |
| Signatures |  |  |  |
| Sponsor Signature | Date | Project manager signature Aliya Laliwala Mitchell Lipnitsky | Date 2/10/2026 |