Meeting 3/1/2026

Show Completed Sprint 1 Work

Each person shares their Sprint 1 deliverables on screen or with a quick walkthrough.

Ask each teammate to answer:

- What did you complete?

- Show it briefly (schema, wireframes, repo, flows, etc.)

- Anything still in progress?

- Any blockers?

Review Sprint 1 Definition of Done (5 minutes)

Quickly confirm Sprint 1 is actually complete:

- MVP feature list finalized

- Vision + problem statement done

- User flows drafted

- Low‑fi wireframes created

- Backend architecture chosen

- Database schema drafted

- React project initialized

- Jira board updated

Sprint 2 Overview (10 minutes)

Explain what Sprint 2 is and what the team will deliver.

Sprint 2 Goal:

Design the full app experience and prepare static frontend screens.

Sprint 2 Deliverables:

- High‑fidelity mockups

- Branding finalized

- Static frontend screens (Home, Browse, Post, Profile)

- API outline

- Wireframe testing results

Sprint 2 Assignments:

- Maryam: High‑fi designs + branding

- Josh: Static screens + responsive layout

- Alexey: Finalize schema + start auth logic

- Mitchell: API outline + Supabase setup

- Aliya: Wireframe testing + PM Report #2

Review Jira Board for Sprint 2 (5 minutes)

- Move Sprint 1 tasks to Done

- Move Sprint 2 tasks into “To Do”

- Assign owners

- Confirm dependencies (e.g., Josh needs Maryam’s designs)

This ensures Sprint 2 starts clean.

9. Closing + Next Steps

- Confirm Sprint 2 starts tomorrow

- Remind them of the next deliverable (PM Report #2)

- End with a quick motivational note