Sprint 3

**Starting Sprint 3, we will start doing the daily scrum updates on discord**

Daily Scrum Questions:

1) What did I complete yesterday?

2) What am I working on today?

3) Do I have any blockers?

🟧 SPRINT 3 — BACKEND FOUNDATIONS

Mar 5 – Mar 19
 (Covers: Mar 10, Mar 12, Mar 17, Mar 19)

Goal:

Build authentication + database structure + initial backend endpoints.

Deliverables

- .edu email authentication

- Database schema implemented

- Initial backend API endpoints

User Stories

- User: Sign up with NJIT email securely

- Backend Engineer: Create database models correctly

Key Deadline

- Thu, Mar 19 — PM Progress Report #3

Tasks

Alexey — Backend Lead

- Implement .edu authentication

- Build user model + auth endpoints

- Set up backend environment + security

Mitchell — Backend Support

- Assist with auth testing

- Build listing models (items + services)

- Set up API routing structure

Josh — Frontend Engineer

- Implement login/signup UI

- Connect frontend to backend auth API

- Handle error + loading states

Maryam — UX/UI Designer

- Create UI for posting forms

- Create UI for messaging/booking

- Support Josh with design clarifications

Aliya — Founder/PM

- Test authentication flow

- Collect feedback from 5–10 students

- Prepare PM Progress Report #3

- Update roadmap

⭐ SPRINT 3 — BACKEND FOUNDATIONS

Goal: Auth + database + backend setup + frontend auth integration

ALEXEY

Jira Story: Implement .edu Authentication

Description: Build secure NJIT email authentication.
 Acceptance Criteria:

- Only @njit.edu allowed

- Login/signup functional

Jira Story: User Model + Auth Endpoints

Description: Create user schema + login/signup endpoints.
 Acceptance Criteria:

- Endpoints tested

- Error handling included

MITCHELL

Jira Task: Listing Models Setup

Description: Create item + service listing schemas.
 Acceptance Criteria:

- Tables created

- Relations defined

Jira Task: API Routing Structure

Description: Set up Express/Supabase routing.
 Acceptance Criteria:

- Routes organized

- Ready for endpoints

JOSH

Jira Story: Auth UI + Integration

Description: Build login/signup UI and connect to backend.
 Acceptance Criteria:

- User can log in

- Error states handled

MARYAM

Jira Task: Posting Form UI

Description: Design item + service posting forms.
 Acceptance Criteria:

- Forms ready in Figma

- Reviewed with Josh

## S3 — Backend Foundations (Mar 10 – Mar 19)

Sprint goal: Auth + core DB schema with RLS; frontend auth integration; profile basics.

| Story ID | Title | Pts | Owner |
| --- | --- | --- | --- |
| CM-US-010 | Sign-up UI with NJIT domain validation | 3 | Frontend |
| CM-US-011 | Supabase Auth domain restriction + email verification | 5 | Backend Lead |
| CM-US-012 | Login/Logout + session persistence | 3 | Frontend |
| CM-US-013 | Create core tables + migrations (profiles, listings, images, conversa… | 8 | Backend Lead + Backend Support |
| CM-US-014 | RLS policies for profiles and listings | 5 | Backend Lead |
| CM-US-015 | RLS policies for conversations and messages | 5 | Backend Support |
| CM-US-016 | Profile create/edit (baseline fields) | 5 | Frontend |
| CM-US-017 | Business profile toggle + business fields | 3 | Frontend + UX |
| CM-US-018 | Environment variables + secrets strategy | 2 | Backend Support + PM |
| CM-US-039 | Supabase client wrapper + service layer scaffold | 5 | Frontend |
| CM-US-040 | Error handling patterns (loading, empty, failure states) | 3 | Frontend + UX |
| CM-US-041 | Password reset flow | 3 | Frontend |

- Definition of Done:

- Acceptance criteria met

- Basic error handling and empty/loading states

- Integrated to dev branch

- RLS/permissions correct where applicable

- Demoable end-to-end slice

### CM-US-012 — Login/Logout + session persistence

As a user, I want to log in and stay logged in so that I don’t need to re-authenticate constantly.

Priority: Must | Points: 3 | Owner: Frontend | Sprint: S3

Dependencies: CM-US-010, CM-US-011

Security/Data Notes: Use Supabase client auth listener; do not store service role keys client-side.

- Acceptance Criteria:

- Given a verified account, when I log in, then I am redirected to Browse and session is stored securely.

- Given I refresh the page, when the app loads, then it restores the session and keeps me logged in.

- Given I click logout, when confirmed, then my session is cleared and I return to the landing/login screen.

## E2 — Authorization, RLS & Data Protection Baseline

### CM-US-013 — Create core tables + migrations (profiles, listings, images, conversations, messages)

As a backend developer, I want the MVP tables created via migrations so that schema is versioned and reproducible.

Priority: Must | Points: 8 | Owner: Backend Lead + Backend Support | Sprint: S3

Dependencies: CM-US-005, CM-US-009

Security/Data Notes: Use Supabase migrations; avoid breaking changes without migration; include indexes for search fields.

- Acceptance Criteria:

- Given migrations run, when applied to a fresh database, then all MVP tables exist with primary/foreign keys.

- Given item/service listings, when stored, then they share a common listings table with a type field and optional subfields as needed.

- Given audit needs, when tables are created, then created_at and updated_at exist (and deleted_at if soft delete chosen).

### CM-US-015 — RLS policies for conversations and messages

As the platform, I want conversations and messages readable/writable only by participants so messaging stays private.

Priority: Must | Points: 5 | Owner: Backend Support | Sprint: S3

Dependencies: CM-US-013

Security/Data Notes: Participants table or conversation_members strategy must support policy checks; ensure performance with indexes.

- Acceptance Criteria:

- Given a conversation, when a participant selects messages, then they can read them; non-participants cannot.

- Given sending a message, when inserted, then sender_id must equal auth.uid() (enforced by policy/constraint).

- Given a user tries to access another conversation_id, when selecting, then RLS denies the query.

### CM-US-016 — Profile create/edit (baseline fields)

As a user, I want to create and edit my profile so that other students know who I am.

Priority: Must | Points: 5 | Owner: Frontend | Sprint: S3

Dependencies: CM-US-012, CM-US-014

Security/Data Notes: Profile writes must pass RLS; input validated with Zod; handle loading/error states.

- Acceptance Criteria:

- Given I am logged in, when I open Profile, then I can see my current profile or an onboarding prompt.

- Given I edit name and bio, when I save, then changes persist and are visible on refresh.

- Given validation rules, when fields are invalid, then save is blocked with clear messages.

### CM-US-017 — Business profile toggle + business fields

As a student offering services, I want to mark myself as a business and add business details so that buyers trust my offering.

Priority: Should | Points: 3 | Owner: Frontend + UX | Sprint: S3

Dependencies: CM-US-016

Security/Data Notes: No extra auth role; it’s a profile attribute; ensure fields aren’t abused (basic length limits).

- Acceptance Criteria:

- Given I toggle business mode, when enabled, then business name/category fields appear and are required.

- Given I disable business mode, when saved, then business-only fields are hidden from my public profile.

- Given other users view my profile, when business mode is enabled, then they see a clear badge indicating business account.

### CM-US-018 — Environment variables + secrets strategy

As a developer, I want a clear environment variable setup so that local dev and deploy are consistent and secure.

Priority: Must | Points: 2 | Owner: Backend Support + PM | Sprint: S3

Dependencies: CM-US-001

Security/Data Notes: Document VITE_SUPABASE_URL and VITE_SUPABASE_ANON_KEY; restrict access to secret keys.

- Acceptance Criteria:

- Given repo docs, when I follow setup steps, then I can create a .env.local from .env.example

### CM-US-040 — Error handling patterns (loading, empty, failure states)

As a user, I want clear loading and error states so that the app feels reliable.

Priority: Must | Points: 3 | Owner: Frontend + UX | Sprint: S3

Dependencies: CM-US-008

Security/Data Notes: Avoid leaking raw errors; map Supabase errors to safe messages.

- Acceptance Criteria:

- Given a data request, when loading, then a skeleton/spinner shows and buttons are disabled appropriately.

- Given a network error, when it happens, then user sees a friendly message and a Retry action.

- Given no data, when empty, then a helpful empty state is displayed (not a blank page).

### CM-US-041 — Password reset flow

As a user, I want to reset my password so that I can regain access if I forget it.

Priority: Should | Points: 3 | Owner: Frontend | Sprint: S3

Dependencies: CM-US-012

Security/Data Notes: Use Supabase password reset; do not reveal whether an email is registered.

- Acceptance Criteria:

- Given I enter my NJIT email, when I request reset, then I receive a password reset email via Supabase.

- Given I open the reset link, when I set a new password, then I can log in with the new password.

- Given invalid/expired links, when used, then the app shows an error and allows requesting a new reset link.