⭐ FULL TIMELINE + 5‑SPRINT PLAN (FINAL VERSION)

Sprint 1: Feb 12 - Feb 24

Sprint 2: Feb 24 - March 5

Sprint 3: March 5 - March 19

Sprint 4: March 19 - April 3 (Rough due date - March 27)

Sprint 5: April 7 - April 30

Project Duration: Feb 2026 → May 2026
 Total Sprints: 5

Github Link

https://github.com/campus-marketplace-app/campus-marketplace

Github Board Link:

https://github.com/orgs/campus-marketplace-app/projects/3/views/1

Figma link:

https://www.figma.com/design/xnQ2oH41aqQqlwEK5qRbLL/NJIT-Campus-Marketplace?node-id=0-1&t=8anufSUsYmGulHrh-1

**Starting Sprint 3, we will start doing the daily scrum updates on discord**

Daily Scrum Questions:

1) What did I complete yesterday?

2) What am I working on today?

3) Do I have any blockers?

🟦 SPRINT 1 — MANAGE & DEFINE

Feb 12 – Feb 24
 (Covers: Feb 12, Feb 17, Feb 19, Feb 24)

Goal:

Establish vision, finalize MVP scope, set up tools, begin research.

Deliverables

- Vision statement + problem definition

- MVP feature list

- Team roles + responsibilities

- GitHub, Figma, Discord, GitHub Project board

- Initial user research plan

User Stories

- Founder: Create a product vision board so the team aligns on the mission

- Team Member: Set up GitHub + Discord so collaboration is smooth

- PM: Draft MVP features so we know what to build next

Key Deadlines

- Thu, Feb 19 — PM Progress Report #1 (Aliya will submit this)

- Thu, Feb 26 — Scope & Time Management Deliverables due (Aliya will submit this)

- Everyone’s Sprint task due on Feb 26

Tasks

Alexey — Backend Lead

- Research backend stack (Node/Express, Supabase, Firebase)

- Draft initial database schema

- Outline .edu authentication approach

Mitchell — Backend Support

- Assist with schema planning

- Research Supabase or alternatives

- Set up backend repo structure

Josh — Frontend Engineer

- Set up React + TypeScript project

- Create folder structure, routing, basic layout

- Connect repo to GitHub

Maryam — UX/UI Designer

- Create user flows (posting, browsing, messaging)

- Draft low‑fidelity wireframes

- Begin branding exploration

Aliya — Founder/PM

- Finalize MVP feature list

- Prepare vision board + problem statement

- Set up Jira board

- Coordinate team tools

- Begin student research (survey + interviews)

🟩 SPRINT 2 — DESIGN

Feb 24 – Mar 5
 (Covers: Feb 26, Mar 3, Mar 5)

Goal:

Prototype the app and validate ideas with students.

Deliverables

- Wireframes for all core screens

- User flows

- Branding (logo, colors, typography)

- First round of peer feedback

User Stories

- User: View simple wireframes to understand the app

- Tester: Give feedback so design improves

- UX Lead: Design listing screens for easy posting

Key Deadline

- Thu, Mar 5 — PM Progress Report #2(Aliya will submit this)

- Everyone’s Sprint tasks due on March 5

Tasks

Alexey — Backend Lead

- Review wireframes to understand backend needs

- Finalize database schema

- Begin authentication logic setup

Mitchell — Backend Support

- Create initial API documentation outline

- Set up Supabase tables (if chosen)

- Assist with auth setup

Josh — Frontend Engineer

- Build static versions of Home, Browse, Post, Profile

- Implement responsive layout

Maryam — UX/UI Designer

- Create high‑fidelity mockups

- Finalize branding

- Conduct peer feedback + iterate

Aliya — Founder/PM

- Run user testing on wireframes

- Finalize MVP scope

- Prepare PM Progress Report #2

- Align team on design decisions

🟧 SPRINT 3 — BACKEND FOUNDATIONS

Mar 5 – Mar 19
 (Covers: Mar 10, Mar 12, Mar 17, Mar 19)

Goal:

Build authentication + database structure + initial backend endpoints.

Deliverables

- .edu email authentication

- Database schema implemented

- Initial backend API endpoints

User Stories

- User: Sign up with NJIT email securely

- Backend Engineer: Create database models correctly

Key Deadline

- Thu, Mar 19 — PM Progress Report #3

Tasks

Alexey — Backend Lead

- Implement .edu authentication

- Build user model + auth endpoints

- Set up backend environment + security

Mitchell — Backend Support

- Assist with auth testing

- Build listing models (items + services)

- Set up API routing structure

Josh — Frontend Engineer

- Implement login/signup UI

- Connect frontend to backend auth API

- Handle error + loading states

Maryam — UX/UI Designer

- Create UI for posting forms

- Create UI for messaging/booking

- Support Josh with design clarifications

Aliya — Founder/PM

- Test authentication flow

- Collect feedback from 5–10 students

- Prepare PM Progress Report #3

- Update roadmap

🟥 SPRINT 4 — CORE FEATURES DEVELOPMENT

Mar 24 – Apr 3
 (Covers: Mar 24, Mar 26, Mar 31, Apr 2)
 Midterm Submission: Apr 3

Goal:

Build listings, browsing, posting, and prepare midterm demo.

Deliverables

- Item posting form

- Service posting form

- Browse/search listings

- Backend APIs for listings

- Basic messaging/booking system

User Stories

- User: Post an item or service

- User: Browse listings

- Founder: Test MVP with 10 students

Key Deadlines

- Thu, Apr 2 — PM Progress Report #4

- Fri, Apr 3 — Midterm Presentation Submission

Tasks

Alexey — Backend Lead

- Build messaging/booking API

- Optimize listing queries

- Add basic security checks

Mitchell — Backend Support

- Assist with messaging/booking

- Improve error handling + performance

- Support deployment setup

Josh — Frontend Engineer

- Build messaging/booking UI

- Connect messaging UI to backend

- Add search functionality

- Implement profile page

Maryam — UX/UI Designer

- Conduct usability testing on MVP

- Refine UI based on feedback

- Prepare assets for midterm

Aliya — Founder/PM

- Test full MVP with 10 students

- Prepare midterm presentation video

- Collect feedback + prioritize fixes

- Submit midterm deliverables

🟪 SPRINT 5 — MVP COMPLETION, QA, & SHOWCASE PREP

Apr 7 – Apr 30
 (Covers: Apr 7, 9, 14, 16, 21, 23, 28, 30)
 Final Presentations: May 3
 Final Paper: May 7

Goal:

Finalize MVP, polish UI, fix bugs, deploy, prepare final presentation.

Deliverables

- Fully functional MVP

- Final UI polish

- Documentation (API, architecture, setup)

- Final pitch deck

- Final presentation + paper

User Stories

- Sponsor: View a clean, functional demo

- Team: Prepare final pitch deck

Tasks

Alexey — Backend Lead

- Final backend polish

- Ensure all APIs are stable

- Support deployment

Mitchell — Backend Support

- Assist with deployment

- Final backend documentation

- Fix remaining bugs

Josh — Frontend Engineer

- Final UI polish

- Fix edge cases

- Prepare demo flow

Maryam — UX/UI Designer

- Finalize design system

- Prepare visuals for final presentation

- Support Josh with UI polish

Aliya — Founder/PM

- Finalize pitch deck

- Prepare final demo script

- Submit final presentation

- Deliver final capstone presentation

- Submit final paper

—---------------------------------------------------------------------------------------------------------------------------

FOR GITHUB PROJECT BOARD

⭐ SPRINT 1 — DEFINE & SETUP (Feb 12 – Feb 24)

Covers: Feb 12, Feb 17, Feb 19, Feb 24
 Goal: Vision, scope, research, tools, initial design

ALEXEY — Backend Lead

Jira Task: Backend Architecture Proposal

Type: Task
 Description: Research backend stack options (Node/Express, Supabase, Firebase). Recommend final architecture.
 Acceptance Criteria:

- Document with pros/cons

- Final stack chosen

- Shared with team

Jira Task: Initial Database Schema Draft

Type: Story
 Description: Create ERD for users, listings, services, messages.
 Acceptance Criteria:

- ERD diagram uploaded

- Tables + relationships defined

MITCHELL — Backend Support

Jira Task: Supabase/Firebase Evaluation

Type: Task
 Description: Evaluate Supabase or alternative backend services for authentication + database.
 Acceptance Criteria:

- Comparison document

- Recommendation aligned with Alexey

Jira Task: Backend Repo Setup

Type: Sub‑task
 Description: Initialize backend repo, folder structure, dependencies.
 Acceptance Criteria:

- Repo created

- Basic structure committed

JOSH — Frontend Engineer

Jira Story: React Project Initialization

Description: Set up React + TypeScript project with routing and folder structure.
 Acceptance Criteria:

- App runs locally

- Routing works

- GitHub connected

MARYAM — UX/UI Designer

Jira Story: User Flow Diagrams

Description: Create user flows for posting, browsing, messaging.
 Acceptance Criteria:

- Flows uploaded to Figma

- Reviewed with team

Jira Story: Low‑Fidelity Wireframes

Description: Draft wireframes for Home, Browse, Post, Profile.
 Acceptance Criteria:

- Wireframes complete

- Ready for feedback

ALIYA — Founder/PM

Jira Task: MVP Feature List Finalization

Description: Define and document MVP features.
 Acceptance Criteria:

- Final list approved

- Uploaded to Jira/Notion

Jira Task: User Research Setup

Description: Create survey + interview questions for NJIT students.
 Acceptance Criteria:

- Survey link ready

- At least 10 responses targeted

⭐ SPRINT 2 — DESIGN & VALIDATION (Feb 26 – Mar 5)

Covers: Feb 26, Mar 3, Mar 5
 Goal: High‑fidelity UI, branding, static frontend screens

ALEXEY

Jira Task: Finalize Database Schema

Description: Update schema based on wireframes + flows.
 Acceptance Criteria:

- Final ERD approved

- Ready for implementation

MITCHELL

Jira Task: API Endpoint Outline

Description: Create initial list of API endpoints (auth, listings, messaging).
 Acceptance Criteria:

- Endpoint list documented

- Shared with team

JOSH

Jira Story: Static UI Screens

Description: Build static versions of Home, Browse, Post, Profile based on Maryam’s designs.
 Acceptance Criteria:

- Screens match high‑fidelity mockups

- No backend integration yet

MARYAM

Jira Story: High‑Fidelity Mockups

Description: Convert wireframes into polished UI.
 Acceptance Criteria:

- All core screens in high‑fidelity

- Ready for handoff

Jira Task: Branding Package

Description: Create logo, color palette, typography.
 Acceptance Criteria:

- Branding guide uploaded

- Team approval received

ALIYA

Jira Task: Wireframe Usability Testing

Description: Test wireframes with 5–10 students.
 Acceptance Criteria:

- Summary document created

⭐ SPRINT 3 — BACKEND FOUNDATIONS (Mar 10 – Mar 19)

Covers: Mar 10, Mar 12, Mar 17, Mar 19
 Goal: Auth + database + backend setup + frontend auth integration

ALEXEY

Jira Story: Implement .edu Authentication

Description: Build secure NJIT email authentication.
 Acceptance Criteria:

- Only @njit.edu allowed

- Login/signup functional

Jira Story: User Model + Auth Endpoints

Description: Create user schema + login/signup endpoints.
 Acceptance Criteria:

- Endpoints tested

- Error handling included

MITCHELL

Jira Task: Listing Models Setup

Description: Create item + service listing schemas.
 Acceptance Criteria:

- Tables created

- Relations defined

Jira Task: API Routing Structure

Description: Set up Express/Supabase routing.
 Acceptance Criteria:

- Routes organized

- Ready for endpoints

JOSH

Jira Story: Auth UI + Integration

Description: Build login/signup UI and connect to backend.
 Acceptance Criteria:

- User can log in

- Error states handled

MARYAM

Jira Task: Posting Form UI

Description: Design item + service posting forms.
 Acceptance Criteria:

- Forms ready in Figma

- Reviewed with Josh

ALIYA

Jira Task: Authentication Testing

Description: Test login/signup flow with students.
 Acceptance Criteria:

- Feedback collected

- Issues logged in Jira

⭐ SPRINT 4 — CORE FEATURES DEVELOPMENT (Mar 24 – Apr 2)

Covers: Mar 24, Mar 26, Mar 31, Apr 2
 Goal: Listings, browsing, posting, messaging, midterm prep

ALEXEY

Jira Story: Listing Creation API

Description: Build POST endpoints for items/services.
 Acceptance Criteria:

- Listings saved to DB

- Validations included

MITCHELL

Jira Story: Listing Retrieval API

Description: Build GET endpoints for browsing/searching.
 Acceptance Criteria:

- Returns correct data

- Supports filters

JOSH

Jira Story: Posting Forms (Frontend)

Description: Build UI for posting items/services.
 Acceptance Criteria:

- Form submits to backend

- Success + error states handled

Jira Story: Browse Listings Page

Description: Display listings dynamically.
 Acceptance Criteria:

- Listings load from API

- Responsive layout

MARYAM

Jira Task: Search Filter UI

Description: Design search + filter components.
 Acceptance Criteria:

- Figma components ready

- Handed off to Josh

ALIYA

Jira Task: Midterm Presentation Prep

Description: Prepare slides + demo outline.
 Acceptance Criteria:

- Draft presentation ready

- Team review completed

⭐ SPRINT 5 — MVP COMPLETION + QA + SHOWCASE PREP (Apr 7 – Apr 30)

Covers: Apr 7, 9, 14, 16, 21, 23, 28, 30
 Goal: Messaging, polish, testing, deployment, final presentation

ALEXEY

Jira Story: Messaging/Booking API

Description: Build backend for messaging or booking.
 Acceptance Criteria:

- Messages stored in DB

- API tested

Jira Story: Backend Deployment

Description: Deploy backend + database.
 Acceptance Criteria:

- Live backend URL

- Stable performance

MITCHELL

Jira Task: Error Handling + Optimization

Description: Improve API reliability.
 Acceptance Criteria:

- No major crashes

- Logs added

Jira Task: Backend Documentation Finalization

Description: Document all endpoints + data models.
 Acceptance Criteria:

- Docs uploaded

- Team can use them

JOSH

Jira Story: Messaging UI

Description: Build messaging interface.
 Acceptance Criteria:

- Users can send/receive messages

- UI matches design

Jira Story: Final UI Polish

Description: Fix UI bugs, improve responsiveness.
 Acceptance Criteria:

- Demo-ready UI

- No major issues

MARYAM

Jira Task: Usability Testing Round 2

Description: Test MVP with students.
 Acceptance Criteria:

- Feedback report created

- UI improvements listed

Jira Task: Presentation Visuals

Description: Create graphics for final pitch.
 Acceptance Criteria:

- Visuals delivered

- Team approval

ALIYA

Jira Task: Final Demo Script

Description: Write script for live demo.
 Acceptance Criteria:

- Script rehearsed

- Ready for showcase

Jira Task: Final Presentation Prep

Description: Prepare final pitch deck + narrative.
 Acceptance Criteria:

- Deck submitted

- Team aligned