Team meeting 2/22 Meeting Agenda - Sprint 1

Goal: Confirm Sprint 1 progress, unblock teammates, align on Sprint 2

- Sprint 1 Progress Check‑In

Each person gives an update using the classic structure:
 What I did → What I’m doing → Any blockers

Alexey — Backend Lead

- Backend stack decision

- Database schema draft

- Auth approach outline

Mitchell — Backend Support

- Supabase/Firebase research

- Backend repo setup

- Schema collaboration

Josh — Frontend

- React project setup

- Routing + folder structure

- GitHub integration

Maryam — UX/UI

- User flows

- Low‑fidelity wireframes

- Branding exploration

Aliya — PM

- MVP feature list

- Vision board

- User research setup

- Update on Maryam & Josh Design/Frontend Sync Update

  - Designs made

  - Brainstorm session

  - Any blockers

- Review Sprint 1 Tasks on the Jira board

  - Tasks are due on Feb 26

- Prepare for Sprint 2

Sprint 2 Goals

- High‑fidelity mockups

- Branding finalized

- Static frontend screens

- API outline

- Wireframe testing

Sprint 2 Assignments Preview

- Maryam: High‑fi designs + branding

- Josh: Static screens

- Alexey: Schema finalization + auth prep

- Mitchell: API outline + Supabase setup

- Aliya: Wireframe testing + PM Report #2

Next meeting:

- Next Sunday March 1st at 1:30pm.

- Please use the imessage group chat for any questions/concerns

- I will be checking in halfway through the week

- Sprint tasks due on February 26 Thursday