# Group 1 - Updated Use Case Outline

Group 1 - Updated Use Case Outline

## (UAR) User Authentication & Roles

| Use Case | Title | Working On: Frontend | Working On: Backend | Done | Unit Tests |
| --- | --- | --- | --- | --- | --- |
| UAR 1.1 | As a user, I want to sign up with an email and password so that I can access the platform. | MD Uddin | Jonathan Malave | Completed | Completed |
| UAR 1.2 | As a user, I want to log in securely so that I can manage my appointments and data. | MD Uddin | Richie Rojas | Completed | Completed |
| UAR 1.3 | As a salon owner, I want to register my salon so that I can list it on the platform. | Ismail Shaikh | Mitchell Lipnitsky | Completed | Completed |
| UAR 1.4 | As a salon owner, I want to select my salon type (e.g., hair, nails, eyelashes) during registration so that users can find me based on category. | Ismail Shaikh | Mitchell Lipnitsky | Completed | Completed |
| UAR 1.5 | As an admin, I want to verify salon registrations so that only legitimate businesses are listed. | MD Uddin | Jonathan Malave | Completed | Completed |
| UAR 1.6 | As a user, I want to browse available salons so that I can choose where to book. | MD Uddin | Mitchell Lipnitsky | Completed | Completed |
| UAR 1.7 | As an owner I should be able to add a stylist as an employee of my salon/also see employees. | Ismail Shaikh | Jonathan Malave | Completed | Completed |
| UAR 1.8 | As a stylist when they login they should see the salon they work for and no other salon. | Josh Marquez | Richie Rojas | Completed | Completed |

## (BS) Booking & Scheduling

| Use Case | Title | Working On: Frontend | Working On: Backend | Done | Unit Tests |
| --- | --- | --- | --- | --- | --- |
| BS 1.0 | As an owner, I want to be able to set the operating hours of my salon, so that stylists and customers can only book appointments during open hours. | Ismail Shaikh | Richie Rojas | Completed | Completed |
| BS 1.01 Part of BS 1.1 | As a stylist, I want to add the services I offer so that clients can select them when booking appointments. | Josh Marquez | Richie Rojas | Completed | Completed |
| BS 1.02 Part of BS 1.0 | As an Owner, I want to set employee hours. | Ismail Shaikh | Richie Rojas | Completed | Completed |
| BS 1.1 | As a user, I want to view available stylists and time slots so that I can book easily. | MD Uddin | Richie Rojas | Completed | Completed |
| BS 1.2 | As a user, I want to reschedule my appointment so that I can adjust my plans. | MD Uddin | Mitchell Lipnitsky | Completed | Completed |
| BS 1.3 | As a user, I want to cancel an appointment so that I don’t take up unnecessary slots. | MD Uddin | Mitchell Lipnitsky | Completed | Completed |
| BS 1.4 | As a stylist, I want to view my daily schedule so that I can prepare in advance. | Josh Marquez | Richie Rojas | Completed | Not Started |
| BS 1.5 | As a stylist, I want to block unavailable time slots so that customers can’t book during my off hours. | Josh Marquez | Mitchell Lipnitsky | Completed | Completed |
| BS 1.6 | As a user or stylist, I want to add private notes to an appointment so that I can record feedback or reminders (only visible to me). | Ismail Shaikh | Mitchell Lipnitsky | Completed | Completed |
| BS 1.7 | As a stylist, before I block time, I need to check if there are any scheduled appointments. If an appointment exists, I should be able to cancel it. | MD Uddin | Richie Rojas | Completed | Completed |

## (PLR) Payments & Loyalty Program

| Use Case | Title | Working On: Frontend | Working On: Backend | Done | Unit Tests |
| --- | --- | --- | --- | --- | --- |
| PLR 1.1 | As a user, I want to pay securely online so that I don’t need cash. | MD Uddin | Richie Rojas | Completed | Completed |
| PLR 1.101 | As a user, I want to save payment methods so that I don’t need to reenter info. | MD Uddin | Richie Rojas | Completed | Completed |
| PLR 1.2 | As a salon owner, I want to track payments so that I can manage my revenue. | Ismail Shaikh | Jonathan Malave | Completed | In Progress |
| PLR 1.3 | As a user, I want to earn loyalty points for each visit so that I can redeem rewards. | MD Uddin | Richie Rojas | Completed | In Progress |
| PLR 1.4 | As a user, I want to view my loyalty points balance so that I know my rewards progress. | MD Uddin | Jonathan Malave | Completed | Not Started |
| PLR 1.5 | As a user, I want to redeem loyalty points for discounts so that I can save money. | MD Uddin | Richie Rojas | Completed | Not Started |
| PLR 1.6 | As a salon owner, I want to configure loyalty reward rules so that I can encourage repeat customers. | Ismail Shaikh | Jonathan Malave | Completed | Not Started |

(Note: Loyalty for product purchases has been removed from scope.)

## (UPH) User Profiles & History

| Use Case | Title | Working On: Frontend | Working On: Backend | Done | Unit Test |
| --- | --- | --- | --- | --- | --- |
| UPH 1.1 | As a user, I want to view my visit history so that I can track past services. | MD Uddin | Richie Rojas | Completed | Completed |
| UPH 1.2 | As a salon owner, I want to see customer visit histories so that I can provide personalized service. | Ismail Shaikh | Mitchell Lipnitsky | Completed | Completed |
| UPH 1.21 | As a stylist, I want to see customer visit histories so that I can provide personalized service. | Josh Marquez | Mitchell Lipnitsky | Completed | Not Started |
| UPH 1.3 | As a user, I want to leave reviews for salons so that others know my experience | Josh Marquez | Mitchell Lipnitsky | Completed | In Progress |
| UPH 1.31 | As a stylist/owner, I want to see the reviews/rating of my salon. | Ismail Shaikh | Mitchell Lipnitsky | Completed | In Progress |
| UPH 1.4 | As a salon owner, I want to respond to reviews so that I can manage my reputation. | Ismail Shaikh | Mitchell Lipnitsky | Completed | In Progress |
| UPH 1.5 | As a user, I want to leave reviews for specific staff members so that feedback is more accurate. | Josh Marquez | Mitchell Lipnitsky | Completed | In Progress |
| UPH 1.51 | As a stylist, I want to respond to reviews so that I can manage my reputation. | Josh Marquez | Mitchell Lipnitsky | Completed | In Progress |
| UPH 1.52 | As an owner, I want to see the reviews/rating + replies for all of my staff. | Ismail Shaikh | Mitchell Lipnitsky | Completed | In Progress |
| UPH 1.6 | As a stylist, I want to upload before and after service photos so that customers can see my work. | MD Uddin | Jonathan Malave | Completed | Not Started |
| UPH 1.61 | As a user, I want to see a gallery of salons before and after photos. | MD Uddin | Jonathan Malave | Completed | Not Started |

(Note: Only stylists can upload before/after photos — owners and users cannot.)

## (NC) Notifications & Communication

| Use Case | Title | Working On: Frontend | Working On: Backend | Done | Unit Tests |
| --- | --- | --- | --- | --- | --- |
| NC 1.1 | As a user, I want to receive reminders before my appointment so that I don’t forget. | MD Uddin | Richie Rojas | Completed | Completed |
| NC 1.2 | As a salon owner, I want to send promotional offers to loyal customers so that I can retain them. | Ismail Shaikh | Richie Rojas | Completed | Completed |
| NC 1.21 | As a user, I want to receive & use promotional offers. | MD Uddin | Richie Rojas | Completed | In Progress |
| NC 1.3 | As a user, I want to receive notifications about available discounts or offers so that I can save money. | MD Uddin | Richie Rojas | Completed | Not Started |

(Note: The “Barber running late” notification has been removed.)

## (AFDV) Admin Features & Data Visualization

| Use Case | Title | Working On: Frontend | Working On: Backend | Done | Unit Tests |
| --- | --- | --- | --- | --- | --- |
| AFDV 1.1 | As an admin, I want to see user engagement stats so that I can monitor platform usage. | Josh Marquez | Jonathan Malave | Completed | Completed |
| AFDV 1.2 | As an admin, I want to view appointment trends so that I can identify peak hours. | Josh Marquez | Jonathan Malave | Completed | Completed |
| AFDV 1.3 | As an admin, I want to track salon revenues so that I can analyze performance. | Josh Marquez | Jonathan Malave | Completed | Not Started |
| AFDV 1.4 | As an admin, I want to monitor loyalty program participation so that I can measure effectiveness. | MD Uddin | Jonathan Malave | Completed | Not Started |
| AFDV 1.5 | As an admin, I want to visualize user demographics so that I can understand the user base. | MD Uddin | Jonathan Malave | Completed | Not Started |
| AFDV 1.6 | As an admin, I want to see customer retention metrics so that I can gauge satisfaction. | Josh Marquez | Jonathan Malave | Completed | Not Started |

(Note: Monitoring platform uptime/errors has been removed from scope.)

## (SF) Shopping Features

| Use Case | Title | Working On: Frontend | Working On: Backend | Done | Unit Tests |
| --- | --- | --- | --- | --- | --- |
| SF 1.1 | As a salon owner, I want to create an online shop so that I can sell salon products directly to customers. | Ismail Shaikh | Jonathan Malave | Completed | Completed |
| SF 1.2 | As a user, I want to browse products, add them to my cart, and check out securely so that I can make purchases alongside booking appointments. | MD Uddin | Jonathan Malave | Completed | Not Started |

## Commit Tracker

| Name | Feature | Commit ID + Link |
| --- | --- | --- |
| MD Uddin | UAR 1.1 (FE) | fb70884 |
| Jonathan Malave | UAR 1.1 (BE) | 506690f |
| MD Uddin | UAR 1.2 (FE) | d44cdc3 |
| Richie Rojas | UAR 1.2 (BE) | 2ea5270 |
| Jonathan Malave | AFDV 1.5 (BE) | 816ce78 |
| MD Uddin | AFDV 1.5 (FE) | 0449593 |
| Ismail Shaikh | UAR 1.3/1.4 (FE) | 08d634f |
| Mitchell Lipnitsky | UAR 1.3/1.4 (BE) | 650ab20 |
| Jonathan Malave | UAR 1.5 (BE) | dd7f97a |
| MD Uddin | UAR 1.5 (FE) | 48b2dd4 |
| Josh Marquez | UAR 1.8 (FE) | a96b8dc |
| Richie Rojas | UAR 1.8 (BE) | 35a4eb7 |
| Ismail Shaikh | UAR 1.7 (FE) | a9291b8 |
| Jonathan Malave | UAR 1.7 (BE) | 09c524a |
| Mitchell Lipnitsky | UAR 1.6 (BE) | 361120e |
| MD Uddin | UAR 1.6 (FE) | a5e92d4 |
| MD Uddin | PLR 1.4 (FE) | 0128270 |
| Jonathan Malave | PLR 1.4 (BE) | c3f4fcf |
| Ismail Shaikh | PLR 1.6 (FE) | 6fc5b9d |
| Jonathan Malave | PLR 1.6 (BE) | b38d050 |
| Mitchell Lipnitsky | BS 1.5 (BE) | 9f71e41 |
| Richie Rojas | BS 1.4 (BE) | c9b7156 |
| Josh Marquez | BS 1.4 (FE) | fc9fef5 |
| Ismail Shaikh | BS 1.0(FE) | f688120 |
| Richie Rojas | BS 1.0 (BE) | cf87491 |
| Josh Marquez | BS 1.5 (FE) | 114f13e |
| MD Uddin | AFDV 1.4 (FE) | 7bf6a5c |
| Jonathan Malave | AFDV 1.4 (BE) | bcfc087 |
| Mitchell Lipnitsky | BS 1.3 (BE) | 793a5a9 |
| Richie Rojas | BS 1.1 / 1.01 / 1.02 (BE) | 16bb9bc |
| Ismail Shaikh | BS 1.02 (FE) | bab9e56 |
| Josh Marquez | BS 1.01 (FE) | 252ca4f |
| Jonathan Malave | AFDV 1.1 (BE) | c3df17b |
| MD Uddin | BS 1.1 / 1.2 / 1.3 ¦ UPH 1.1 (FE) | 9bbfc1b |
| Mitchell Lipnitsky | BS 1.2 (BE) | 1d06da4 |
| Ismail Shaikh | SF 1.1 (FE) | d0ab92a |
| Jonathan Malave | SF 1.1 (BE) | ecb09a1 |
| Mitchell Lipnitsky | UPH 1.2/1.21 (BE) | 4a513d9 |
| Josh Marquez | UPH 1.21 (FE) | 1c457ea |
| Ismail Shaikh | UPH 1.2 | 0e0fb2b |
| Josh Marquez | AFDV 1.1 (FE) | 7929191 |
| Josh Marquez | AFDV 1.2 (FE) | ca75c4c |
| Jonathan Malave | AFDV 1.2 (BE) | 4b5c2c9 |
| Mitchell Lipnitsky | UPH 1.3/1.31 (BE) | 449c375 |
| Ismail Shaikh | UPH 1.31(FE) | 1f265c6 |
| Richie Rojas | PLR 1.1/PLR 1.101 (BE) | 120b520 |
| MD Uddin | PLR 1.1 (FE) | 9bbfc1b |
| Mitchell Lipnitsky | UPH 1.4 (BE) | 509e4e6 |
| Ismail Shaikh | UPH 1.4 (FE) | 6b95bd3 |
| Josh Marquez | UPH 1.3 (FE) | 9ad8ac7 |
| MD Uddin | SF 1.2 (FE) | 7fefd6f |
| Jonathan Malave | SF 1.2 (BE) | 0fce119 |
| Josh Marquez | AFDV 1.3 (FE) | 0447581 |
| Jonathan Malave | AFDV 1.3 (BE) | c0e86b1 |
| Mitchell Lipnitsky | UPH 1.5/1.51/1.52 (BE) | 49bb3b5 |
| Josh Marquez | UPH 1.5/1.51 (FE) | d92b06a |
| Ismail Shaikh | UPH 1.52 (FE) | e6d7232 |
| MD Uddin | PLR 1.5 (FE) | 86f4f18 |
| Richie Rojas | PLR 1.5 (BE) | 9b46032 |
| MD Uddin | PLR 1. (FE) | 86f4f18 |
| Ismail Shaikh | PLR 1.2 (FE) | 6db84cd |
| Jonathan Malave | PLR 1.2 (BE) | 28e35ca |
| Ismail Shaikh | BS 1.6 (FE) | 97eca50 |
| Mitchell Lipnitsky | BS 1.6 (BE) | 50d2a23 |
| MD Uddin | BS 1.7 (FE) | 9b06663 |
| Jonathan Malave | UPH 1.6 (BE) | 5965ba6 |
| MD Uddin | UPH 1.6 (FE) | 22b684f |
| MD Uddin | NC 1.1 (FE) | 2195a5f |
| Richie Rojas | NC 1.1 (BE) | a79f117 |
| MD Uddin | UPH 1.61 (FE) | cbb9293 |
| Jonathan Malave | UPH 1.61 (BE) | ba102a7 |
| Josh Marquez | AFDV 1.6 (FE) | 983c491 |
| Jonathan Malave | AFDV 1.6 (BE) | c63e10c |
| Ismail Shaikh | NC 1.2 (FE) | 49ba339 |
| MD Uddin | NC 1.3 (FE) | 2cac619 |
| Mitchell Lipnitsky | Fix UAR 1.6 (BE) | 8cf28d0 |

# Strands Acct Details

Admin							Customer		
Email: admin@strands.com 				Email: Nate@gmail.com	
PWD: test123						PWD: test123				
							HAS LOYALTY
Owner

Barbershop						Email: Naseem@gmail.com

Email: Trim@gmail.com				PWD: test123
PWD: test123

Email: Deborah@gmail.com

Salon    						PWD: test123

Email: OpalRoom@gmail.com
PWD: test123						Email: Moe@gmail.com

PWD: test123

Spa

Email: SerenitySpa@gmail.com			Email: Kyrie@gmail.com
PWD: test123						PWD: test123

REJECTED

Email: Josh@gmail.com

Nail Salon						PWD: test123

Email: NailHaus@aol.com
PWD: test123	
PENDING

Stylist 							Stylist

Works at Barbershop					Works at Salon

Email: Kaismith@gmail.com				Email: Stevemars@gmail.com
PWD: test123						PWD: test123

TO BE FIRED

Works at Barbershop

Email: Malcolm@gmail.com
PWD: test123

Works at Salon

Email: Emma12@gmail.com
PWD: test123

Email: Johnwall@gmail.com
PWD: test123	
NOT ASSIGNED (CAN ADD)

OWNER - Radiant House

Email: steph09@aol.com

PWD: test123

Stylist

Email: stjake@aol.com

PWD: test123

Stylist

Email: mia@gmail.com

PWD: test123

OWNER - Fresh Fade Studio

Email: ab@gmail.com

PWD: test123

Stylist

Email: cam@gmail.com

PWD: test123

TEST CARD NUMBERS

VISA Test Cards:

4242 4242 4242 4242

4111 1111 1111 1111

MASTERCARD Test Cards:

5555 5555 5555 4444

2223 0031 2200 3222

AMEX Test Cards:

3782 822463 10005

3714 496353 98431

DISCOVER Test Cards:

6011 1111 1111 1117

6011 0009 9013 9424

Test CVV: Any 3-4 digits (e.g., 123, 0000)

Test Expiration: Use future dates (e.g., 12/25, 01/26)

# Picture Flow

- User books an appointment(after payments)

- After appointment is completed in the customers visit history for the specific visit section there should be a upload button and then a view button if photos are uploaded to see the before and after photos

- Stylist/Booking/customer appointment pictures need booking_id + before_photo + after_photo

- Only stylist can upload photos but customers and owners can simply see

- Products add an image and then just change it, optional to add picture(Frontend defaults to product Icon or backend doesn’t really matter)

Product:

Create:

Update:

Delete:

# Quick Fixes

- richie u still gotta fix owner assigning stylist and store hours

- fix custom time front end and back

- make sure stylist blocking time also works now

const { DateTime } = require('luxon');

function logUtcDebug(label, value) {

if (process.env.UTC_DEBUG === '1') {

const type = value instanceof DateTime ? 'DateTime' : typeof value;

const printable = value instanceof DateTime ? value.toISO() : value;

console.log(`[UTC DEBUG] ${label}:`, printable, `(type: ${type})`);

}

}

const validateEmail = (email) => {

const emailRegex = /^[a-zA-Z0-9._%+\-]+@[a-zA-Z0-9.\-]+\.[a-zA-Z]{2,}$/;

return emailRegex.test(email);

};

function toMySQLUtc(dt) {

if (!(dt instanceof DateTime)) {

throw new Error('toMySQLUtc requires a DateTime object');

}

return dt.toUTC().toFormat('yyyy-MM-dd HH:mm:ss');

}

function localAvailabilityToUtc(availabilityTime, dateStr, timezone) {

if (!availabilityTime || !dateStr || !timezone) {

throw new Error('localAvailabilityToUtc requires availabilityTime, dateStr, and timezone');

}

const [hours, minutes] = availabilityTime.split(':').map(Number);

if (isNaN(hours) || isNaN(minutes)) {

throw new Error(`Invalid time format: ${availabilityTime}`);

}

const localDt = DateTime.fromObject(

{

year: parseInt(dateStr.split('-')[0]),

month: parseInt(dateStr.split('-')[1]),

day: parseInt(dateStr.split('-')[2]),

hour: hours,

minute: minutes,

second: 0,

millisecond: 0

},

{ zone: timezone }

);

if (!localDt.isValid) {

throw new Error(`Invalid date or time: ${dateStr} ${availabilityTime} - ${localDt.invalidReason}`);

}

return localDt.toUTC();

}

const formatDateTime = (dt) => {

if (!dt) return null;

let dateTime;

if (dt instanceof DateTime) {

dateTime = dt;

} else if (typeof dt === 'string') {

const isNaiveMySQL = dt.includes(' ') && !dt.includes('T') && !/[zZ]|[+-]\d{2}:\d{2}$/.test(dt);

if (isNaiveMySQL) {

dateTime = DateTime.fromSQL(dt, { zone: 'utc' });

} else {

dateTime = DateTime.fromISO(dt);

}

} else {

return String(dt);

}

if (!dateTime || !dateTime.isValid) {

return String(dt);

}

return dateTime.toISO();

};

function utcToLocalDateString(dt, timezone) {

if (!(dt instanceof DateTime)) {

throw new Error('utcToLocalDateString requires a DateTime object');

}

return dt.setZone(timezone).toFormat('yyyy-MM-dd');

}

// Helper to convert Luxon weekday (1-7, Monday=1, Sunday=7) to database weekday (0-6, Sunday=0, Saturday=6)

function luxonWeekdayToDb(luxonWeekday) {

// Luxon: 1=Monday, 2=Tuesday, ..., 6=Saturday, 7=Sunday

// DB: 0=Sunday, 1=Monday, 2=Tuesday, ..., 6=Saturday

return luxonWeekday === 7 ? 0 : luxonWeekday;

}

// Cleanup job for expired tokens every 15 minutes for more responsive cleanup

const startTokenCleanup = (connection) => {

setInterval(async () => {

try {

const db = connection.promise();

const currentUtc = toMySQLUtc(DateTime.utc());

const getExpiredUsersQuery = `

SELECT user_id

FROM auth_credentials

WHERE token_expires_at IS NOT NULL

AND token_expires_at < ?

`;

const [expiredUsers] = await db.execute(getExpiredUsersQuery, [currentUtc]);

if (expiredUsers.length > 0) {

const expiredUserIds = expiredUsers.map(user => user.user_id);

const placeholders = expiredUserIds.map(() => '?').join(',');// Placeholders for the query

const deactivateUsersQuery = `

UPDATE users

SET active = 0

WHERE user_id IN (${placeholders})

AND active = 1

`;

//const [userResult] =

await db.execute(deactivateUsersQuery, expiredUserIds);

const clearTokensQuery = `

UPDATE auth_credentials

SET token_expires_at = NULL

WHERE user_id IN (${placeholders})

AND token_expires_at IS NOT NULL

`;

//const [tokenResult] =

await db.execute(clearTokensQuery, expiredUserIds);

//console.log(`Cleanup: Deactivated ${userResult.affectedRows} users and cleared ${tokenResult.affectedRows} expired tokens`);

}

} catch (error) {

//console.error('Cleanup job failed:', error);

}

}, 15 * 60 * 1000); // Every 15 minutes

};

// Cleanup job to auto-complete finished bookings every 1 hour

function startBookingsAutoComplete(connection) {

setInterval(async () => {

try {

const db = connection.promise();

//Small grace period

const nowMinusGrace = DateTime.utc().minus({ minutes: 2 });

const currentUtc = toMySQLUtc(nowMinusGrace);

const updateQuery = `

UPDATE bookings

SET status = 'COMPLETED'

WHERE status = 'SCHEDULED'

AND scheduled_end IS NOT NULL

AND scheduled_end < ?

`;

await db.execute(updateQuery, [currentUtc]);

} catch (error) {

}

}, 60 * 60 * 1000);

}

// Job to update loyalty_seen for completed bookings with past end times every 15 minutes

function startLoyaltySeenUpdate(connection) {

setInterval(async () => {

try {

const db = connection.promise();

const currentUtc = toMySQLUtc(DateTime.utc());

const getCompletedBookingsQuery = `

SELECT booking_id, customer_user_id, salon_id

FROM bookings

WHERE status = 'COMPLETED'

AND (loyalty_seen = 0 OR loyalty_seen IS NULL)

AND scheduled_end IS NOT NULL

AND scheduled_end < ?

`;

const [completedBookings] = await db.execute(getCompletedBookingsQuery, [currentUtc]);

for (const booking of completedBookings) {

try {

await db.beginTransaction();

const checkMembershipQuery = `

SELECT membership_id, visits_count, total_visits_count

FROM loyalty_memberships

WHERE user_id = ? AND salon_id = ?

FOR UPDATE

`;

const [membership] = await db.execute(checkMembershipQuery, [booking.customer_user_id, booking.salon_id]);

if (membership.length === 0) {

const nowUtc = toMySQLUtc(DateTime.utc());

const insertMembershipQuery = `

INSERT INTO loyalty_memberships (user_id, salon_id, visits_count, total_visits_count, created_at, updated_at)

VALUES (?, ?, 0, 0, ?, ?)

`;

await db.execute(insertMembershipQuery, [booking.customer_user_id, booking.salon_id, nowUtc, nowUtc]);

}

const nowUtc = toMySQLUtc(DateTime.utc());

const incrementVisitsQuery = `

UPDATE loyalty_memberships

SET visits_count = visits_count + 1,

total_visits_count = COALESCE(total_visits_count, 0) + 1,

updated_at = ?

WHERE user_id = ? AND salon_id = ?

`;

await db.execute(incrementVisitsQuery, [nowUtc, booking.customer_user_id, booking.salon_id]);

const getLoyaltyProgramQuery = `

SELECT target_visits, discount_percentage, note

FROM loyalty_programs

WHERE salon_id = ? AND active = 1

`;

const [loyaltyProgram] = await db.execute(getLoyaltyProgramQuery, [booking.salon_id]);

if (loyaltyProgram.length > 0) {

const program = loyaltyProgram[0];

const target_visits = program.target_visits;

const [updatedMembership] = await db.execute(

`SELECT visits_count, total_visits_count FROM loyalty_memberships WHERE user_id = ? AND salon_id = ?`,

[booking.customer_user_id, booking.salon_id]

);

if (updatedMembership.length > 0) {

const current_visits = updatedMembership[0].visits_count;

if (current_visits >= target_visits) {

const new_visits_count = current_visits - target_visits;

const currentUtc = toMySQLUtc(DateTime.utc());

const insertRewardQuery = `

INSERT INTO available_rewards

(user_id, salon_id, active, discount_percentage, note, redeemed_at, creationDate, created_at, updated_at)

VALUES (?, ?, 1, ?, ?, NULL, ?, ?, ?)

`;

await db.execute(insertRewardQuery, [

booking.customer_user_id,

booking.salon_id,

program.discount_percentage,

program.note,

currentUtc,

currentUtc,

currentUtc

]);

const resetVisitsQuery = `

UPDATE loyalty_memberships

SET visits_count = ?, updated_at = ?

WHERE user_id = ? AND salon_id = ?

`;

await db.execute(resetVisitsQuery, [

new_visits_count,

currentUtc,

booking.customer_user_id,

booking.salon_id

]);

}

}

}

const updateBookingQuery = `

UPDATE bookings

SET loyalty_seen = 1

WHERE booking_id = ?

`;

await db.execute(updateBookingQuery, [booking.booking_id]);

await db.commit();

} catch (bookingError) {

await db.rollback();

}

}

const updateCanceledQuery = `

UPDATE bookings

SET loyalty_seen = 2

WHERE status = 'CANCELED'

AND (loyalty_seen != 2 OR loyalty_seen IS NULL)

`;

await db.execute(updateCanceledQuery);

} catch (error) {

//console.error('Loyalty seen update job failed:', error);

}

}, 15 * 60 * 1000); // Every 15 minutes

}

// NC 1.1 - Job to send appointment reminders (24h, 1h, 15min before)

function startAppointmentReminders(connection) {

setInterval(async () => {

try {

const db = connection.promise();

const now = DateTime.utc();

const queryStart = toMySQLUtc(now);

const queryEnd = toMySQLUtc(now.plus({ hours: 25 }));

const [bookings] = await db.execute(

`SELECT

b.booking_id,

b.customer_user_id,

b.salon_id,

DATE_FORMAT(b.scheduled_start, '%Y-%m-%d %H:%i:%s') AS scheduled_start,

b.scheduled_start AS scheduled_start_raw,

u.email,

s.name AS salon_name

FROM bookings b

JOIN users u ON b.customer_user_id = u.user_id

JOIN salons s ON b.salon_id = s.salon_id

WHERE b.status = 'SCHEDULED'

AND b.scheduled_start > ?

AND b.scheduled_start <= ?`,

[queryStart, queryEnd]

);

for (const booking of bookings) {

const scheduledStart = DateTime.fromSQL(booking.scheduled_start, { zone: 'utc' });

if (!scheduledStart.isValid) continue;

const reminder24hWindowStart = now.plus({ hours: 23, minutes: 55 });

const reminder24hWindowEnd = now.plus({ hours: 24, minutes: 5 });

const reminder1hWindowStart = now.plus({ minutes: 55 });

const reminder1hWindowEnd = now.plus({ minutes: 65 });

const reminder15minWindowStart = now.plus({ minutes: 10 });

const reminder15minWindowEnd = now.plus({ minutes: 20 });

let reminderType = null;

let message = '';

let shouldSend = false;

if (scheduledStart >= reminder24hWindowStart && scheduledStart <= reminder24hWindowEnd) {

reminderType = 'APPOINTMENT_REMINDER_24H';

message = `Reminder: You have an appointment at ${booking.salon_name} in 24 hours.`;

shouldSend = true;

}

else if (scheduledStart >= reminder1hWindowStart && scheduledStart <= reminder1hWindowEnd) {

reminderType = 'APPOINTMENT_REMINDER_1H';

message = `Reminder: You have an appointment at ${booking.salon_name} in 1 hour.`;

shouldSend = true;

}

else if (scheduledStart >= reminder15minWindowStart && scheduledStart <= reminder15minWindowEnd) {

reminderType = 'APPOINTMENT_REMINDER_15MIN';

message = `Reminder: You have an appointment at ${booking.salon_name} in 15 minutes.`;

shouldSend = true;

}

if (shouldSend && reminderType) {

const [existing] = await db.execute(

`SELECT notification_id

FROM notifications_inbox

WHERE booking_id = ?

AND type_code = ?

AND user_id = ?`,

[booking.booking_id, reminderType, booking.customer_user_id]

);

if (existing.length === 0) {

const nowUtc = toMySQLUtc(now);

await db.execute(

`INSERT INTO notifications_inbox

(user_id, salon_id, email, booking_id, type_code, status, message, sender_email, created_at)

VALUES (?, ?, ?, ?, ?, 'UNREAD', ?, 'SYSTEM', ?)`,

[

booking.customer_user_id,

booking.salon_id,

booking.email,

booking.booking_id,

reminderType,

message,

nowUtc

]

);

}

}

}

} catch (error) {

console.error('Appointment reminders job failed:', error);

}

}, 60 * 1000); // Run every minute

}

module.exports = {

validateEmail,

startTokenCleanup,

startBookingsAutoComplete,

toMySQLUtc,

formatDateTime,

startLoyaltySeenUpdate,

startAppointmentReminders,

logUtcDebug,

localAvailabilityToUtc,

utcToLocalDateString,

luxonWeekdayToDb

};

If you see this richie

Fuh u

Dont even get me started on ismail

# Notifications Fix

Notifications need’s a filter for promo codes

# Demo Flow

## A. General Navigation / Shared Helper Actions

These appear throughout the script:

- Open the home page.

- Scroll down the page.

- Scroll back up.

# B. TEST 1a – Admin Dashboard Tests

### Log in as admin

- Log into admin

### Check Admin Dashboard Tabs

- Go to the admin dashboard.

- Go through all the tabs

  - Go through all the filters in Salon Management

- Keep page open and open new tab for owner signup

# C. TEST 1b – Owner Signup

### Create a new Owner Account

- Sign up a new owner

### Sign up new salon

- Fill out salon information

- On the admin page, refresh and reject new owner

# D. TEST 1c – Owner Signup 2

### Create a new Owner Account

- Sign up a new owner

### Sign up new salon

- Fill out salon information

- On the admin page, refresh and accept new owner

# E. Log into Owner

- Log into the owner page

### Go through different tabs

- Go through all the tabs, showing content, fill in info and add photo of salon

- Set salon hours

- Set Loyalty to 1 visit

- Add product

- Keep tab open

# F. Create Stylist

### Sign up new stylist account

- Create a new stylist account and fill in the info

### Add new employee on owner account

- On owner, add new employee via email

- Set stylist’s hours

### Go through stylist account

- In Stylist, block times.

  - Look at them in the calendar

- Unblock the times

- Add 3 services

  - One service should be a 1 minute

- Go through rest of the pages in stylist

# G. Create User Account

### Sign up new user account

- Create a new user account and fill in the info

### Book an appointment

- Book an appointment through View Details for new Salon

  - Pick 1 Minute Appointment

### On Owner, Send a Promo Code

- On the other tab, sign into the owner account

- Go to promo code and send to the new user account

- Send Reminder for promo codes

Book another appointment

- Book an appointment through Book Now for new Salon

  - Pick Any Appointment

  - Use the promo code

- Reschedule the new appointment

- Add a private note

  - On Stylist page, look at note

- Delete the private note

- Cancel Appointment

### Book New Appointment with Loyalty(One appointment should be completed):

- Book new appointment and add loyalty promotion

### Send reminder to users for upcoming appointments

- Go to stylist

- Send reminder for appointment

- GO on user and confirm the notifcation

### Buy a product

- Go to a product through a salon and buy.

### Check for completed appointment

- Check in My Appointments for a completed appointment

- Write a review for stylist

  - Edit the review

  - Delete the review

- Write a review for salon

Have stylist add photos

- Add photos for the completed appointment

- Stylist replies to their review

- And shows all their dashboards.

Check for photos from User

- On user-side look at photos for the completed appointment

# H. Final Owner Check

### Check for completed appointment

- Check Customer Visits

- Check Customer History

- Respond to user review

# I. Final Admin Analytics Check

### Admin Logs Back In

- Log in as admin.

### View Updated Analytics

- Open each admin dashboard tab again:

  - Loyalty Monitoring

  - User Analytics

  - Business Insights

  - Revenue Tracking

- Scroll through stats and charts.